## Slide 2
1ST SPRINT GOALS:
Nth Sprint

## Slide 3
Recap
Nth Sprint
What is Val Uni?
VAL-UNI is an Information-based platform where students can share their experiences and exchange knowledge and feedback regarding professors and courses.

## Slide 4
Front-End
Back-End
First Sprint Objectives

## Slide 5
Front-End
Back-End
Create project template
Initial Designs
Brand Manual
React Setup
Log in page
  Text box
  Buttons
  Logo
  Animations

## Slide 6
Front-End
Back-End
Setup for a functional user authentication
Connecting application to a local server database
Creating SQL database on a local server
Database schema design

## Slide 7
Implemented Features
Front-End
Back-end
Create project template
Initial Designs
Brand Manual
React Setup
Log in page
  Text box
  Buttons
  Logo
  Animations
Home Page
Setup for a functional user authentication
Connecting application to a local server database
Creating SQL database on a local server
Database schema design
Database Integration

## Slide 8
Scrum Methodology

## Slide 9
Sprint Board

## Slide 10
Obstacles Faced
Front-end
Back-end

## Slide 11
Obstacles Faced
Front-end
Learning how to work with react native
Setting up the working environment
Combining the separate tasks of members
Dividing the work equally

## Slide 12
Obstacles Faced
Front-end
Back-end

## Slide 13
Obstacles Faced
Back-end
Deciding on the technologies to use for the backend
Linking backend with frontend
Dealing with different experiences with mySQL
Communication between two teams.

## Slide 14
Obstacles Solution
Front-end
Back-end

## Slide 15
Obstacles Solution
Front-end
Focused on pair programming to ease up the learning process and to solve the technical issues quickly.
Divided the page components to tasks for each developer.

## Slide 16
Obstacles Solution
Front-end
Back-end

## Slide 17
Obstacles Solution
Back-end
Divided backend into two databases
Pair programming to ensure all members learn from each others experiences
Communicated with scrum master to deal with linking of backend and frontend

## Slide 18
High Level Architecture

## Slide 19
State Diagram for webpages